# CSIS 2430 — Project 2: Algorithm Performance

## 1) Project Information

- Course / Term: CSIS 2430-502

- Project: Project 2

- Team Name: Team 6

- Start Date: 2026-03-02

- Due Date: 2026-03-22

- Checkpoint Date (mid-project): 2026-03-15

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Ethan J. Hadley | Implementation | Owns core algorithm implementation; integrates modules; maintains main branch health. | Any day except Tuesday-Thursday. |
| Christian Miller | Verification | Creates test plan; edge cases; validates outputs; documents verification evidence. | Evenings except Sunday, Thursday, and Friday. |
| Theodore Tran | Implementation | Owns core algorithm implementation; integrates modules; maintains main branch health. | Monday through Friday from 10:00 AM-1:00 PM and 4:00 PM-6:00 PM. Saturdays from 10:00 AM-12:00 PM & 3:00 PM-6:00 PM. Can be flexible if notified ahead of time. |
| Christopher Reynolds | Communications | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. | Weekends. Monday-Friday most mornings before 12:00 PM, most evenings except Tuesdays after 6:30 PM. |

## 3) Repository & Access (Required for Projects 1–4)

- Platform: GitHub

- Repository URL: https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3

- Instructor invited as viewer by checkpoint?: Yes — Public Viewing Access

- Repo Structure Requirement (summary): Include /docs with pseudocode, UML/diagram, design notes; keep updated at checkpoint.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up | 03/04/2026 | Ethan | Repo created | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3 |
| Repo skeleton running | 03/22/2026 | Team | README run steps; sample I/O runs. | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/tree/main |
| Core implementation complete | 03/22/2026 | Ethan & Theodore | All required features implemented; compiles/runs end-to-end. | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/algorithms.py |
| Verification complete | 03/22/2026 | Christian | Test suite covers edge cases; expected vs actual documented. | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/algorithmsTests.py |
| Report/video draft complete | 03/22/2026 | Team | Draft report sections complete; video outline + script notes. | D | See submission |
| Final integration + submission | 03/22/2026 | Team | All deliverables finalized; tags release; submission package ready. | D | See submission |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + baseline README/run steps | Ethan, Christopher, & Christian | 3/22/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/tree/main https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/README.md |  |
| 2 | Draft pseudocode for core algorithm in /docs | Theodore | 03/15/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/46761e7f7c0a8d1bd067d35162f24df18cfcd741 |  |
| 3 | Draft Design Notes in /docs | Theodore | 03/15/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/f2ee2981152a7d0dcad4df4bb2bd8ba704278776 |  |
| 4 | Implement core data structures and parsing | Ethan & Theodore | 3/22/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/algorithms.py |  |
| 5 | Define verification plan (tests + edge cases) | Christian | 3/22/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/algorithmsTests.py |  |
| 6 | Implement edge-case tests + expected outputs | Christian | 3/22/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/algorithmsTests.py |  |
| 7 | Design notes: assumptions, invariants, tradeoffs | Theodore | 03/22/2026 | D | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/06f0a8c96f8c482c170c2e87343950af352f3bde |  |
| 8 | Checkpoint package: update plan + docs + invite verification | Christopher | 03/15/2026 | D | See submissions |  |
| 9 | Report draft (problem/design/verification/results) | Christopher | 3/22/2026 | D | See submission |  |
| 10 | Final polish: run instructions + release tag | Team | 03/22/2026 | D | See submission |  |

## 6) Verification Plan

- Part 3:

  - Calls the functions from Part 2 and the generator from Part 1. Then runs all four algorithms on each permutation, and records:

    - Algorithm name

    - The unsorted array used

    - Number of comparisons

- Part 4:

  - Runs system for n = 4, 6, 8 and records for each algorithm:

    - Best 10 cases (fewest comparisons) and the input arrays that produced them.

    - Worst 10 cases (most comparisons) and the input arrays that produced them.

    - Average comparisons across all permutations.

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |
| Risk: Lack of Knowledge on Sorting Algorithms, Knowledge on Python’s Data Structures, and Ability to Contribute Significantly. | Med | Communicate to team to seek help. Will do any task that I am capable of doing. | Theodore | D |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 03/04/2026 | Repo created | None | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3 |
| 3/7/2026 | Made Project Plan editable for team with public link access |  | https://docs.google.com/document/d/1xhISy3ipVoa-k1RMAzzywK4u0xlkf3pq/edit?usp=sharing&ouid=108632893441641964716&rtpof=true&sd=true |
| 3/8/2026 | Verifications (Part 3&4) started |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/blob/main/algorithmsTests.py |
| 3/8/2026 | Created Contributions |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/600759f28c430023e47f3fc2637344894aafaddb |
| 3/14/2026 | Completed core implementation for Part 1 and some of Part 2, Design Artifacts completed |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/4ad0ab333a8798f552022185248021ec453565a4, https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/46761e7f7c0a8d1bd067d35162f24df18cfcd741 |
| 3/14/2026 | Drafted Pseudocode |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/46761e7f7c0a8d1bd067d35162f24df18cfcd741 |
| 3/14/2026 | Drafted Design Notes |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commits/f2ee2981152a7d0dcad4df4bb2bd8ba704278776 |
| 3/15/2026 | Updated Contributions |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/c3529fd52bf61bb5db37168f5bca4f81eee5a8c2 |
| 3/15/2026 | Updated Readme |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/d511c5059d3e2dc154b64ae07fc7792d561c3340 |
| 3/15/2026 | Updated Project plan |  | This file |
| 3/19/2026 | Shaker Sort Implemented |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/75c9c240f371806504cbfb8249dcb8609bd03cf7 |
| 3/20/2026 | Updated Shaker Sort |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/dae6ff7838b35e3dcd96d7250102fa68ce799dac |
| 3/20/2026 | Updated Design Notes |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/06f0a8c96f8c482c170c2e87343950af352f3bde |
| 3/21/2026 | Updated Pseudocode |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/034fde54bf2d9360272dace8db492efb8033a6f4 |
| 3/21/2026 | Work on Verification code |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/b2a4086723cae054e1dbe27494afe6d22e83e963 https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/9412e0a24b788101ed69bd160e30b508bbdb42be |
| 3/21/2026 | Heap Sort Implementation |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/c95d504f9817eae63b9d264272e49e6ddaf35ea5 |
| 3/22/2026 | Quick Sort Implementation |  | https://github.com/Ethanscharlie/Programming-Project-2-Algorithm-Performance_PLO-CS-3/commit/72393741b9c9328bf28cdaae3d8e4f6a1bbcc757 |